PROTIVA

**77/5, Janani Villa, Al-Amin Mohalla, Banorgati, Khulna**

**Name of the Project: Promotion of WaSH in HtR**

**Annual Report December-11 from November-12**

Union: Perikhali, Rampal, Bagerhat

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Sl No | Name of Activities | Target | Achi. | Participant | |
| Male | Female |
| 01 | Participatory Rural Appraisal (PRA) | 18 | 18 | 161 | 109 |
| 02 | Formation of VDC | 18 | 18 | 161 | 109 |
| 03 | Orientation of VDC | 18 | 18 | 161 | 109 |
| 04 | Community Action Plan (CAP) | 18 | 18 | 161 | 109 |
| 05 | VDC Meeting | 72 | 72 | 570 | 361 |
| 06 | Orientation of UDMC | 01 | 01 | 28 | 08 |
| 07 | Orientation of UWC | 01 | 01 | 18 | 03 |
| 08 | Orientation of WWC | 09 | 09 | 63 | 31 |
| 09 | Hygiene Session Following the PHAST Approach | 90 | 90 | 690 | 920 |
| 10 | Follow-up Session & Participatory Monitoring | 18 | 18 | 123 | 163 |
| 11 | Popular Theatre for WatSan Promotion | 03 | 03 | 693 | 779 |
| 12 | School WatSan Program | 01 | 01 | 100 | 97 |
| 13 | Teachers Orientation | 02 | 02 | 37 | 04 |
| 14 | Meeting with WWC | 18 | 18 | 122 | 59 |
| 15 | Awareness Campaign on Importance of Water Quality and its Health Impact | 01 | 01 | 159 | 163 |
| 16 | Caretakers Training on WSP | 01 | 01 | 07 | 07 |
| 17 | Collaboration with UPs and CBOs for Organizing Open Budgeting with Emphasis on WatSan Allocation | 01 | 01 | 77 | 38 |
| 18 | Collaboration with Union Disaster Management Committee for Effective Response during Disaster | 01 | 01 | 33 | 08 |
| 19 | Training on Sustainable WatSan Programmme Management for the UP Chairman & Members | 01 | 01 | 02 | - |
| 20 | Training on Basic Techniques of Advocacy for the CBOs & CSOs | 01 | 01 | 01 | - |
| 21 | Training on Leadership in Development for the VDC Members | 04 | 04 | 15 | 04 |
| 22 | Training on Alternative Safe Water Supply Technology Installation | 01 | 01 | 01 | - |
| 23 | Training on Book Keeping and Financial Management | 01 | 01 | 01 | - |
| 24 | Installation of Household Based RWHP | 06 | 06 | 25 | 19 |
| 25 | Installation of Community Based RWHP | 01 | 01 | 16 | 19 |
| 26 | Installation of Bill-Board | 01 | 01 |  |  |
| 27 | Installation of RCC Single Pit Latrine | 25 | 25 | 71 | 65 |
| 28 | Installation of Plastic Latrine | 37 | 37 | 103 | 95 |
| 29 | Construction of School Latrine | 01 | 01 | 147 | 180 |
| 30 | Periodical Water Quality Monitoring of Newly Installed Water Points | 07 | 07 | - | - |
| 31 | Observance of Sanitation Month at UP Level | 01 | 01 | 119 | 99 |
| 32 | Collaboration Meeting with UP & Local Stakeholders Focusing Governance & Transparency | 01 | 01 | 23 | 07 |
| 33 | Rooted Advocacy for Sensitizing Service Providers to Meet WatSan Demand of the Poorest & Excluded Groups | 01 | 01 | 38 | 10 |
| 34 | Advocacy Meeting with UWC & WWC for Sensitizing them Facilitating Effective WatSan Services Focusing the Poorest Groups | 01 | 01 | 27 | 05 |

Prepared by: Checked by:

Md. Kabir Uddin G,K,M, Lutfar Rahim

Field Programme Facilitator Programme Manager

NGO Forum, Rampal NGO Forum, Khulna